# Retro Notes

## 11/2 Meeting

* Partitioned tasks amongst ourselves in the group. Set due dates for everyone’s task as follows
  + Post View: Jake
  + View Recipe: Kau
  + Recipe Feed: Carlos
  + Testing and verification: Parsakon
  + Account view: Emily

## 11/7 Meeting

* Discussed creating new tasks and created new tasks
  + Assigned the Profile view to Parsakon to give a simple concept on an account view
  + Navigation view training for everyone to work on the fragments
    - Need to move away from using activities inside of the main menu
  + Post object is done, just need to incorporate into recipe feed, visually.

## 11/9 Meeting

* Discussed creating new tasks and created new tasks
  + Finish the recipe feed by 11/12 to be able to incorporate
  + Finish post UI to show in the feed
  + Work on Recipe UI
  + Make sign up and profile setup activity
  + Get Demo ready by 11/13